# F5 → CIS Migration Plan

Project: CIDP / DXP – WAF Migration (F5 to IBM Cloud CIS – FS Cloud)
Prepared by: EIS Infra Team
Date: October 2025

## General Configuration

| Target platform | IBM Cloud CIS (FS Cloud) |
| --- | --- |
| TLS configuration | TLS 1.2 only (Apigee not compatible with TLS 1.3) |
| Scope | Application and DevTools endpoints |
| Success criteria | URLs reachable via HTTPS after migration |

## Environment: APP01 – DEV

Migration date: 13 October 2025 – 15:00 (Paris time)
Status: 🟡 Planned

### Application URLs

| Host | Path | Test Method | Expected Result |
| --- | --- | --- | --- |
| https://ibm01cidpdevapp01glb.dev.ibm01.cidp.cloud | /cidp-app/ | Browser | Page reachable |
| https://ibm01cidpdevapp01glb.dev.ibm01.cidp.cloud | /dxp-api/ | Browser & Postman | Page reachable in both |
| https://ibm01cidpdevapp01glb.dev.ibm01.cidp.cloud | /dxp-customer-service/ | Browser | Page reachable |
| https://ibm01cidpdevapp01glb.dev.ibm01.cidp.cloud | /cidp-gateway/ | Browser | Page reachable |

### DevTools URLs (to verify)

| Host | Path | Test Method | Expected Result |
| --- | --- | --- | --- |
| https://ibm01cidpdevgitVglb.dev.ibm01.cidp.cloud | /git/ | Browser | Page reachable |
| https://ibm01cidpdevnexusVglb.dev.ibm01.cidp.cloud | /repository/ | Browser | Page reachable |
| https://ibm01cidpdevelkVglb.dev.ibm01.cidp.cloud | /velk/ | Browser | Page reachable |
| https://ibm01cidpdevvtaVglb.dev.ibm01.cidp.cloud | /vta/ | Browser | Page reachable |

## Environment: APP02 – DEV

Migration date: 17 October 2025 – TBD
Status: 🟡 Planned

### Application URLs

| Host | Path | Test Method | Expected Result |
| --- | --- | --- | --- |
| https://ibm01cidpdevapp02glb.dev.ibm01.cidp.cloud | /cidp-app/ | Browser | Page reachable |
| https://ibm01cidpdevapp02glb.dev.ibm01.cidp.cloud | /dxp-api/ | Browser & Postman | Page reachable in both |
| https://ibm01cidpdevapp02glb.dev.ibm01.cidp.cloud | /dxp-customer-service/ | Browser | Page reachable |
| https://ibm01cidpdevapp02glb.dev.ibm01.cidp.cloud | /cidp-gateway/ | Browser | Page reachable |

### DevTools URLs (to verify)

| Host | Path | Test Method | Expected Result |
| --- | --- | --- | --- |
| https://ibm01cidpdevgitVglb.dev.ibm01.cidp.cloud | /git/ | Browser | Page reachable |
| https://ibm01cidpdevnexusVglb.dev.ibm01.cidp.cloud | /repository/ | Browser | Page reachable |
| https://ibm01cidpdevelkVglb.dev.ibm01.cidp.cloud | /velk/ | Browser | Page reachable |
| https://ibm01cidpdevvtaVglb.dev.ibm01.cidp.cloud | /vta/ | Browser | Page reachable |

## Environment: APP03 – DEV

Migration date: 18 October 2025 – TBD
Status: 🟡 Planned

### Application URLs

| Host | Path | Test Method | Expected Result |
| --- | --- | --- | --- |
| https://ibm01cidpdevapp03glb.dev.ibm01.cidp.cloud | /cidp-app/ | Browser | Page reachable |
| https://ibm01cidpdevapp03glb.dev.ibm01.cidp.cloud | /dxp-api/ | Browser & Postman | Page reachable in both |
| https://ibm01cidpdevapp03glb.dev.ibm01.cidp.cloud | /dxp-customer-service/ | Browser | Page reachable |
| https://ibm01cidpdevapp03glb.dev.ibm01.cidp.cloud | /cidp-gateway/ | Browser | Page reachable |

### DevTools URLs (to verify)

| Host | Path | Test Method | Expected Result |
| --- | --- | --- | --- |
| https://ibm01cidpdevgitVglb.dev.ibm01.cidp.cloud | /git/ | Browser | Page reachable |
| https://ibm01cidpdevnexusVglb.dev.ibm01.cidp.cloud | /repository/ | Browser | Page reachable |
| https://ibm01cidpdevelkVglb.dev.ibm01.cidp.cloud | /velk/ | Browser | Page reachable |
| https://ibm01cidpdevvtaVglb.dev.ibm01.cidp.cloud | /vta/ | Browser | Page reachable |

## Environment: APP04 – DEV

Migration date: 21 October 2025 – TBD
Status: 🟡 Planned

### Application URLs

| Host | Path | Test Method | Expected Result |
| --- | --- | --- | --- |
| https://ibm01cidpdevapp04glb.dev.ibm01.cidp.cloud | /cidp-app/ | Browser | Page reachable |
| https://ibm01cidpdevapp04glb.dev.ibm01.cidp.cloud | /dxp-api/ | Browser & Postman | Page reachable in both |
| https://ibm01cidpdevapp04glb.dev.ibm01.cidp.cloud | /dxp-customer-service/ | Browser | Page reachable |
| https://ibm01cidpdevapp04glb.dev.ibm01.cidp.cloud | /cidp-gateway/ | Browser | Page reachable |

### DevTools URLs (to verify)

| Host | Path | Test Method | Expected Result |
| --- | --- | --- | --- |
| https://ibm01cidpdevgitVglb.dev.ibm01.cidp.cloud | /git/ | Browser | Page reachable |
| https://ibm01cidpdevnexusVglb.dev.ibm01.cidp.cloud | /repository/ | Browser | Page reachable |
| https://ibm01cidpdevelkVglb.dev.ibm01.cidp.cloud | /velk/ | Browser | Page reachable |
| https://ibm01cidpdevvtaVglb.dev.ibm01.cidp.cloud | /vta/ | Browser | Page reachable |

## Environment: APP05 – DEV

Migration date: 22 October 2025 – TBD
Status: 🟡 Planned

### Application URLs

| Host | Path | Test Method | Expected Result |
| --- | --- | --- | --- |
| https://ibm01cidpdevapp05glb.dev.ibm01.cidp.cloud | /cidp-app/ | Browser | Page reachable |
| https://ibm01cidpdevapp05glb.dev.ibm01.cidp.cloud | /dxp-api/ | Browser & Postman | Page reachable in both |
| https://ibm01cidpdevapp05glb.dev.ibm01.cidp.cloud | /dxp-customer-service/ | Browser | Page reachable |
| https://ibm01cidpdevapp05glb.dev.ibm01.cidp.cloud | /cidp-gateway/ | Browser | Page reachable |

### DevTools URLs (to verify)

| Host | Path | Test Method | Expected Result |
| --- | --- | --- | --- |
| https://ibm01cidpdevgitVglb.dev.ibm01.cidp.cloud | /git/ | Browser | Page reachable |
| https://ibm01cidpdevnexusVglb.dev.ibm01.cidp.cloud | /repository/ | Browser | Page reachable |
| https://ibm01cidpdevelkVglb.dev.ibm01.cidp.cloud | /velk/ | Browser | Page reachable |
| https://ibm01cidpdevvtaVglb.dev.ibm01.cidp.cloud | /vta/ | Browser | Page reachable |

## Environment: APP06 – DEV

Migration date: 23 October 2025 – TBD
Status: 🟡 Planned

### Application URLs

| Host | Path | Test Method | Expected Result |
| --- | --- | --- | --- |
| https://ibm01cidpdevapp06glb.dev.ibm01.cidp.cloud | /cidp-app/ | Browser | Page reachable |
| https://ibm01cidpdevapp06glb.dev.ibm01.cidp.cloud | /dxp-api/ | Browser & Postman | Page reachable in both |
| https://ibm01cidpdevapp06glb.dev.ibm01.cidp.cloud | /dxp-customer-service/ | Browser | Page reachable |
| https://ibm01cidpdevapp06glb.dev.ibm01.cidp.cloud | /cidp-gateway/ | Browser | Page reachable |

### DevTools URLs (to verify)

| Host | Path | Test Method | Expected Result |
| --- | --- | --- | --- |
| https://ibm01cidpdevgitVglb.dev.ibm01.cidp.cloud | /git/ | Browser | Page reachable |
| https://ibm01cidpdevnexusVglb.dev.ibm01.cidp.cloud | /repository/ | Browser | Page reachable |
| https://ibm01cidpdevelkVglb.dev.ibm01.cidp.cloud | /velk/ | Browser | Page reachable |
| https://ibm01cidpdevvtaVglb.dev.ibm01.cidp.cloud | /vta/ | Browser | Page reachable |

## Environment: APP07 – DEV (Migrated)

Migration date: 8 October 2025 – 15:00 (Paris time)
Status: ✅ Completed

### Application URLs

| Host | Path | Test Method | Expected Result |
| --- | --- | --- | --- |
| https://ibm01cidpdevapp07glb.dev.ibm01.cidp.cloud | /cidp-app/ | Browser | Page reachable |
| https://ibm01cidpdevapp07glb.dev.ibm01.cidp.cloud | /dxp-api/ | Browser & Postman | Page reachable in both |
| https://ibm01cidpdevapp07glb.dev.ibm01.cidp.cloud | /dxp-customer-service/ | Browser | Page reachable |
| https://ibm01cidpdevapp07glb.dev.ibm01.cidp.cloud | /cidp-gateway/ | Browser | Page reachable |

### DevTools URLs (to verify)

| Host | Path | Test Method | Expected Result |
| --- | --- | --- | --- |
| https://ibm01cidpdevgit)glb.dev.ibm01.cidp.cloud | /git/ | Browser | Page reachable |
| https://ibm01cidpdevnexus)glb.dev.ibm01.cidp.cloud | /repository/ | Browser | Page reachable |
| https://ibm01cidpdevelk)glb.dev.ibm01.cidp.cloud | /velk/ | Browser | Page reachable |
| https://ibm01cidpdevvta)glb.dev.ibm01.cidp.cloud | /vta/ | Browser | Page reachable |

## Environment: UAT / TEST

Migration date: 25 October 2025 – Planned
Status: 🔵 Pending

### Application URLs

| Host | Path | Test Method | Expected Result |
| --- | --- | --- | --- |
| https://ibm01cidpdevuatglb.dev.ibm01.cidp.cloud | /cidp-app/ | Browser | Page reachable |
| https://ibm01cidpdevuatglb.dev.ibm01.cidp.cloud | /dxp-api/ | Browser & Postman | Page reachable in both |
| https://ibm01cidpdevuatglb.dev.ibm01.cidp.cloud | /dxp-customer-service/ | Browser | Page reachable |
| https://ibm01cidpdevuatglb.dev.ibm01.cidp.cloud | /cidp-gateway/ | Browser | Page reachable |

### DevTools URLs (to verify)

| Host | Path | Test Method | Expected Result |
| --- | --- | --- | --- |
| https://ibm01cidpdevgitTglb.dev.ibm01.cidp.cloud | /git/ | Browser | Page reachable |
| https://ibm01cidpdevnexusTglb.dev.ibm01.cidp.cloud | /repository/ | Browser | Page reachable |
| https://ibm01cidpdevelkTglb.dev.ibm01.cidp.cloud | /velk/ | Browser | Page reachable |
| https://ibm01cidpdevvtaTglb.dev.ibm01.cidp.cloud | /vta/ | Browser | Page reachable |

## Environment: STAGE / PREPROD

Migration date: 28 October 2025 – Planned
Status: 🔵 Pending

### Application URLs

| Host | Path | Test Method | Expected Result |
| --- | --- | --- | --- |
| https://ibm01cidpdevstageglb.dev.ibm01.cidp.cloud | /cidp-app/ | Browser | Page reachable |
| https://ibm01cidpdevstageglb.dev.ibm01.cidp.cloud | /dxp-api/ | Browser & Postman | Page reachable in both |
| https://ibm01cidpdevstageglb.dev.ibm01.cidp.cloud | /dxp-customer-service/ | Browser | Page reachable |
| https://ibm01cidpdevstageglb.dev.ibm01.cidp.cloud | /cidp-gateway/ | Browser | Page reachable |

### DevTools URLs (to verify)

| Host | Path | Test Method | Expected Result |
| --- | --- | --- | --- |
| https://ibm01cidpdevgitDglb.dev.ibm01.cidp.cloud | /git/ | Browser | Page reachable |
| https://ibm01cidpdevnexusDglb.dev.ibm01.cidp.cloud | /repository/ | Browser | Page reachable |
| https://ibm01cidpdevelkDglb.dev.ibm01.cidp.cloud | /velk/ | Browser | Page reachable |
| https://ibm01cidpdevvtaDglb.dev.ibm01.cidp.cloud | /vta/ | Browser | Page reachable |

## Environment: PROD

Migration date: 31 October 2025 – 22:00 CET
Status: 🔴 Scheduled

### Application URLs

| Host | Path | Test Method | Expected Result |
| --- | --- | --- | --- |
| https://ibm01cidpdevprodglb.dev.ibm01.cidp.cloud | /cidp-app/ | Browser | Page reachable |
| https://ibm01cidpdevprodglb.dev.ibm01.cidp.cloud | /dxp-api/ | Browser & Postman | Page reachable in both |
| https://ibm01cidpdevprodglb.dev.ibm01.cidp.cloud | /dxp-customer-service/ | Browser | Page reachable |
| https://ibm01cidpdevprodglb.dev.ibm01.cidp.cloud | /cidp-gateway/ | Browser | Page reachable |

### DevTools URLs (to verify)

| Host | Path | Test Method | Expected Result |
| --- | --- | --- | --- |
| https://ibm01cidpdevgitDglb.dev.ibm01.cidp.cloud | /git/ | Browser | Page reachable |
| https://ibm01cidpdevnexusDglb.dev.ibm01.cidp.cloud | /repository/ | Browser | Page reachable |
| https://ibm01cidpdevelkDglb.dev.ibm01.cidp.cloud | /velk/ | Browser | Page reachable |
| https://ibm01cidpdevvtaDglb.dev.ibm01.cidp.cloud | /vta/ | Browser | Page reachable |

## Summary Timeline

| Date | Environment | Status | Comment |
| --- | --- | --- | --- |
| 8 Oct 2025 | APP07 | ✅ Completed | First successful migration |
| 13 Oct 2025 | APP01 | 🟡 Planned | Pilot migration |
| 17–03 Nov 2025 | APP02–APP06 | 🟡 Scheduled | DEV migrations |
| 05 Nov 2025 | UAT | 🔵 Planned | Test validation |
| - | Stage | 🔴 To be planed | Pre-production |
| - | Prod | 🔴 To be planed | Final Go-Live |