# IDP Platform – IT Change Request Management (CHG) Guide

This document explains how to create and manage an IT Change Request (CHG) on the IDP Platform in a general way, and then details a specific use case: Production deployment of Apigee proxies.

## 1. Purpose

Provide a clear, reusable procedure to raise Change Requests (CHG) and track execution, approvals, validation, and rollback readiness.

## 2. What is a Change Request (CHG)?

A Change Request (CHG) is the formal record used to plan, assess risk/impact, obtain approvals, and track the execution of a change in a controlled manner (implementation, validation, and backout readiness).

## 3. When to create a CHG (general rule)

Create a CHG when introducing a modification that may affect a production environment or production-like service.

Create a CHG for changes impacting infrastructure, middleware, configuration, certificates, networking, security policies, integrations, or client-facing flows.

## 4. Roles & responsibilities (general)

Requester / Initiator: describes the change, business justification, and expected outcome.

Approvers / CAB: review risk/impact and approve the execution window.

Implementers: execute the change according to the implementation plan.

Validators: verify the expected behavior and perform post-change checks.

### LATAM note (access rights)

Note: Depending on governance and access rights, the CHG may need to be created by authorized LATAM requesters (“ayant droits”).

## 5. Prerequisites (general)

Clear scope: what is changing, where, and why.

Target environment(s) and impacted services / configuration items (CI).

Proposed execution window.

Initial risk/impact assessment.

Validation approach and backout approach (at least at high level).

Any supporting evidence required by your process (e.g., test results, approvals, implementation details).

## 6. How to create a CHG (general process)

### Step 1 — Create the CHG and fill core information

Populate the main CHG fields according to your process:

Type (e.g., Normal)

Category

Service / CI (Configuration Item)

Environment (Prod / UAT / etc.)

Priority / Impact / Urgency / Risk

Planned window (start/end)

State (typically Evaluation / Pending approval before execution)

### Step 2 — Provide planning details

In the planning section, ensure you provide:

Description: what will change and where.

Justification: why the change is needed and the expected value.

Implementation plan: steps to implement safely.

Risk & impact analysis: impacted systems/regions, downtime expectations, restart/data changes.

Backout plan: how to revert to a stable state if needed.

Test plan: what to validate and acceptance criteria.

### Step 3 — Attach supporting documents (when required by process)

Attach required artifacts when the process requests them (commonly Test Plan and Backout Plan).

### Step 4 — Create and manage Change Tasks (CTASK) (if used)

A CHG may include one or more Change Tasks (CTASK) to structure execution (implementation, testing, communications, etc.). The number of CTASK depends on the operating model and is not universally mandatory.

### Step 5 — Submit for approval and follow execution

Submit the CHG for approval (CAB / approvers).

Execute within the approved window.

Update status and evidence (implementation + validation).

Close the CHG once validations are complete.

# Use Case – Production Deployment of an Apigee Proxy (Specific Guidelines)

## 1. Context

This section applies when requesting a Production deployment of an Apigee proxy (e.g., on Apigee LATAM / Hybrid Apigee), including potential certificate updates (e.g., vendor certificate such as Infobip).

## 2. Prerequisites (proxy deployment)

Before creating the CHG, ensure you have:

The proxy name and target environment (Prod).

Proof of successful UAT testing (or reference).

Required documentation to attach:

Test Plan document

Backout Plan document

## 3. Example values (from the reference CHG/CTASK)

For the Production proxy deployment example shown in the screenshots, use the following exact values:

| Item | Field | Example value |
| --- | --- | --- |
| CHG | Service | IN95 -- Infrastructure Core (LATAM) |
| CHG | Configuration Item (CI) | IN95 -- Infrastructure Core (LATAM) |
| CTASK (Deployment) | Configuration Item (CI) | IN95 -- Infrastructure Core (LATAM) |
| CTASK (Test/Validation) | Configuration Item (CI) | IN95 -- Infrastructure Core (LATAM) |

## 4. Key specifics for Apigee proxy deployment

The proxy is typically already deployed and validated on UAT before the Production request.

Production deployment may require proxy deployment itself, certificate updates (keystore/truststore), and verification that the correct certificate/configuration is applied.

## 5. CHG content templates (proxy deployment)

### Short description (template)

IBM Cloud - LATAM - Apigee - <Proxy name> proxy deployment - Production environment

### Description (template)

We need to deploy <proxy name> proxy for Production.
This proxy is already deployed and validated on UAT on Hybrid Apigee.
This deployment concerns <country/partners> (e.g., Mexican partners).

### Justification (template)

<proxy name> proxy has been successfully tested on UAT; we now need a Production deployment.

### Implementation plan (template)

Deploy the proxy to Production and ensure the correct certificate/configuration is applied.
Note: the proxy may already be deployed on Prod but the <vendor> certificate may be missing and must be updated.

### Risk & impact analysis (example structure)

Impacted country: <country> (e.g., MX)

Impacted systems: Apigee LATAM

Transversal infrastructure/service/application involved: YES

Impact on recovery solutions: NO

Application unavailability expected: NO

Restart required: NO

Data modification: NO

Risk level: LOW

Environment: PRODUCTION

### Backout plan (attach + short summary)

If needed, revert to the previous stable setup (handled by the API First COE change team).

### Test plan (attach + short summary)

Verify the proxy is deployed in Production with the correct <vendor> certificate/configuration and validate basic end-to-end calls.

## 6. CTASK approach (our context)

In our operational context, we create two (2) CTASK linked to the CHG:

CTASK – Deployment: proxy deployment + certificate update if needed.

CTASK – Test/Validation: post-deployment functional checks.

### CTASK #1 — Deployment task (our context)

| Field | Recommended value / example |
| --- | --- |
| Short description | IBM Cloud - LATAM - Apigee - <proxy name> proxy deployment - Production environment |
| Description | Proxy deployment (proxy notification + update <vendor> certificate if needed) |
| Task type | Implementation / Deployment |
| Assignment group | <relevant group> (e.g., API First COE) |
| Planned start/end | Within the approved change window |

### CTASK #2 — Test & validation task (our context)

| Field | Recommended value / example |
| --- | --- |
| Short description | IBM Cloud - LATAM - Apigee - <proxy name> proxy deployment - Production environment |
| Description | Test proxy deployment |
| Task type | Testing / Validation |
| Assignment group | <relevant group> |
| Planned start/end | After deployment task, within the same window |

## 7. Final checklist (proxy deployment CHG)

CHG created (may require LATAM authorized requesters).

Environment = Production.

Description / justification / implementation plan completed.

Risk & impact completed.

Test Plan attached.

Backout Plan attached.

(Our context) Two CTASK created: Deployment + Test/Validation.