# F5 → CIS Migration Plan

Project: CIDP / DXP – WAF Migration (F5 to IBM Cloud CIS – FS Cloud)
Prepared by: EIS Infra Team
Date: October 2025

## General Configuration

| Parameter | Value |
| --- | --- |
| Target platform | IBM Cloud CIS (FS Cloud) |
| TLS configuration | TLS 1.2 only (Apigee not compatible with TLS 1.3) |
| Scope | Application and DevTools endpoints |
| Success criteria | URLs reachable via HTTPS after migration |

## URL & API Test Plan

This plan validates application/DevTools URL reachability and API behavior through Swagger (direct) and Postman (via Apigee). It includes a 30‑minute idle timeout check for application pages.

### Test Methodology

| Test Type | Description | Tool / Method | Expected Outcome |
| --- | --- | --- | --- |
| Reachability Test | Open application URLs | Browser | Page reachable |
| API Connectivity Test | Validate /dxp-api/ via Swagger + Postman (Apigee) | Swagger + Postman | Page reachable / 200 OK |
| Response Code Validation | Confirm expected codes | Postman / Browser console | 200/401/403 as expected |
| Idle Timeout Test | Leave page idle 30 min | Browser (Timer) | Expected timeout behavior |

## Test Validation Matrix

Use this matrix to record post‑migration validation for each path. Status values: ✅ Passed, ❌ Failed, 🟡 Pending.

| Environment | Host | Path | Test Method | Expected Result | Status | Comments |
| --- | --- | --- | --- | --- | --- | --- |
| APP01 (DEV) | https://ibm01cidpdevapp01glb.dev.ibm01.cidp.cloud | /cidp-app/ | Browser | Page reachable | 🟡 |  |
| APP01 (DEV) | https://ibm01cidpdevapp01glb.dev.ibm01.cidp.cloud | /dxp-api/ | Browser & Postman | Page reachable in both | 🟡 |  |
| APP01 (DEV) | https://ibm01cidpdevapp01glb.dev.ibm01.cidp.cloud | /dxp-customer-service/ | Browser | Page reachable | 🟡 |  |
| APP01 (DEV) | https://ibm01cidpdevapp01glb.dev.ibm01.cidp.cloud | /cidp-gateway/ | Browser | Page reachable | 🟡 |  |
| APP02 (DEV) | https://ibm01cidpdevapp02glb.dev.ibm01.cidp.cloud | /cidp-app/ | Browser | Page reachable | 🟡 |  |
| APP02 (DEV) | https://ibm01cidpdevapp02glb.dev.ibm01.cidp.cloud | /dxp-api/ | Browser & Postman | Page reachable in both | 🟡 |  |
| APP02 (DEV) | https://ibm01cidpdevapp02glb.dev.ibm01.cidp.cloud | /dxp-customer-service/ | Browser | Page reachable | 🟡 |  |
| APP02 (DEV) | https://ibm01cidpdevapp02glb.dev.ibm01.cidp.cloud | /cidp-gateway/ | Browser | Page reachable | 🟡 |  |
| APP03 (DEV) | https://ibm01cidpdevapp03glb.dev.ibm01.cidp.cloud | /cidp-app/ | Browser | Page reachable | 🟡 |  |
| APP03 (DEV) | https://ibm01cidpdevapp03glb.dev.ibm01.cidp.cloud | /dxp-api/ | Browser & Postman | Page reachable in both | 🟡 |  |
| APP03 (DEV) | https://ibm01cidpdevapp03glb.dev.ibm01.cidp.cloud | /dxp-customer-service/ | Browser | Page reachable | 🟡 |  |
| APP03 (DEV) | https://ibm01cidpdevapp03glb.dev.ibm01.cidp.cloud | /cidp-gateway/ | Browser | Page reachable | 🟡 |  |
| APP04 (DEV) | https://ibm01cidpdevapp04glb.dev.ibm01.cidp.cloud | /cidp-app/ | Browser | Page reachable | 🟡 |  |
| APP04 (DEV) | https://ibm01cidpdevapp04glb.dev.ibm01.cidp.cloud | /dxp-api/ | Browser & Postman | Page reachable in both | 🟡 |  |
| APP04 (DEV) | https://ibm01cidpdevapp04glb.dev.ibm01.cidp.cloud | /dxp-customer-service/ | Browser | Page reachable | 🟡 |  |
| APP04 (DEV) | https://ibm01cidpdevapp04glb.dev.ibm01.cidp.cloud | /cidp-gateway/ | Browser | Page reachable | 🟡 |  |
| APP05 (DEV) | https://ibm01cidpdevapp05glb.dev.ibm01.cidp.cloud | /cidp-app/ | Browser | Page reachable | 🟡 |  |
| APP05 (DEV) | https://ibm01cidpdevapp05glb.dev.ibm01.cidp.cloud | /dxp-api/ | Browser & Postman | Page reachable in both | 🟡 |  |
| APP05 (DEV) | https://ibm01cidpdevapp05glb.dev.ibm01.cidp.cloud | /dxp-customer-service/ | Browser | Page reachable | 🟡 |  |
| APP05 (DEV) | https://ibm01cidpdevapp05glb.dev.ibm01.cidp.cloud | /cidp-gateway/ | Browser | Page reachable | 🟡 |  |
| APP06 (DEV) | https://ibm01cidpdevapp06glb.dev.ibm01.cidp.cloud | /cidp-app/ | Browser | Page reachable | 🟡 |  |
| APP06 (DEV) | https://ibm01cidpdevapp06glb.dev.ibm01.cidp.cloud | /dxp-api/ | Browser & Postman | Page reachable in both | 🟡 |  |
| APP06 (DEV) | https://ibm01cidpdevapp06glb.dev.ibm01.cidp.cloud | /dxp-customer-service/ | Browser | Page reachable | 🟡 |  |
| APP06 (DEV) | https://ibm01cidpdevapp06glb.dev.ibm01.cidp.cloud | /cidp-gateway/ | Browser | Page reachable | 🟡 |  |
| APP07 (DEV) | https://ibm01cidpdevapp07glb.dev.ibm01.cidp.cloud | /cidp-app/ | Browser | Page reachable | ✅ |  |
| APP07 (DEV) | https://ibm01cidpdevapp07glb.dev.ibm01.cidp.cloud | /dxp-api/ | Browser & Postman | Page reachable in both | ✅ |  |
| APP07 (DEV) | https://ibm01cidpdevapp07glb.dev.ibm01.cidp.cloud | /dxp-customer-service/ | Browser | Page reachable | ✅ |  |
| APP07 (DEV) | https://ibm01cidpdevapp07glb.dev.ibm01.cidp.cloud | /cidp-gateway/ | Browser | Page reachable | ✅ |  |
| UAT | https://ibm01cidptestapp01glb.test.ibm01.cidp.cloud | /cidp-app/ | Browser | Page reachable | 🟡 |  |
| UAT | https://ibm01cidptestapp01glb.test.ibm01.cidp.cloud | /dxp-api/ | Browser & Postman | Page reachable in both | 🟡 |  |
| UAT | https://ibm01cidptestapp01glb.test.ibm01.cidp.cloud | /dxp-customer-service/ | Browser | Page reachable | 🟡 |  |
| UAT | https://ibm01cidptestapp01glb.test.ibm01.cidp.cloud | /cidp-gateway/ | Browser | Page reachable | 🟡 |  |
| STAGE | https://ibm01cidpstageapp01glb.stage.ibm01.cidp.cloud | /cidp-app/ | Browser | Page reachable | 🟡 |  |
| STAGE | https://ibm01cidpstageapp01glb.stage.ibm01.cidp.cloud | /dxp-api/ | Browser & Postman | Page reachable in both | 🟡 |  |
| STAGE | https://ibm01cidpstageapp01glb.stage.ibm01.cidp.cloud | /dxp-customer-service/ | Browser | Page reachable | 🟡 |  |
| STAGE | https://ibm01cidpstageapp01glb.stage.ibm01.cidp.cloud | /cidp-gateway/ | Browser | Page reachable | 🟡 |  |
| PROD | https://ibm01cidpprodapp01glb.prod.ibm01.cidp.cloud | /cidp-app/ | Browser | Page reachable | 🟡 |  |
| PROD | https://ibm01cidpprodapp01glb.prod.ibm01.cidp.cloud | /dxp-api/ | Browser & Postman | Page reachable in both | 🟡 |  |
| PROD | https://ibm01cidpprodapp01glb.prod.ibm01.cidp.cloud | /dxp-customer-service/ | Browser | Page reachable | 🟡 |  |
| PROD | https://ibm01cidpprodapp01glb.prod.ibm01.cidp.cloud | /cidp-gateway/ | Browser | Page reachable | 🟡 |  |

## API Test Sequence (Swagger + Postman via Apigee)

| Step | API Endpoint | Method | Tool | Expected Response | Status |
| --- | --- | --- | --- | --- | --- |
| 1 | /dxp-api/auth/login | POST | Swagger + Postman | HTTP 200 (token issued) | 🟡 |
| 2 | /dxp-api/customers/{id} | GET | Swagger + Postman | HTTP 200 (customer data) | 🟡 |
| 3 | /dxp-api/customers | POST | Postman | HTTP 201 (customer created) | 🟡 |
| 4 | /dxp-api/orders/{id} | GET | Swagger + Postman | HTTP 200 (order details) | 🟡 |
| 5 | /dxp-api/orders | POST | Postman | HTTP 201 (order created) | 🟡 |
| 6 | /dxp-api/reports/summary | GET | Swagger + Postman | HTTP 200 (JSON payload) | 🟡 |
| 7 | /dxp-api/logout | POST | Swagger + Postman | HTTP 200 (session closed) | 🟡 |