How to Create a Change Request (CHG)
for Apigee Proxy Deployment (Production)

IT Service Platform – Step-by-step guide (Confluence/ServiceNow style)

# Purpose

This document explains how to raise a Change Request (CHG) to request the deployment of an Apigee proxy in the Production environment.

# Scope (our context)

Note: The Change Request (CHG) will most likely need to be created by the authorized LATAM requesters ("ayant droits"), depending on local access rights and governance.

In our operational context, we create two (2) Change Tasks (CTASK) linked to the CHG:

Deployment task (proxy deployment and certificate/configuration update if needed)

Test & validation task (post-deployment checks)

Note: This is a team/process choice for our context and is not a universal mandatory requirement.

# Prerequisites

Proxy name and target environment (Production)

Evidence of successful UAT testing (or reference to the UAT change/task/ticket)

Documents to attach to the CHG:

Test Plan

Backout Plan

# Step 1 – Create the Change Request (CHG)

## 1.1 Open the Change creation form

In the IT Service Platform, create a new Change Request.

## 1.2 Fill in the main fields (reference values)

| Field | Recommended value / example | Notes |
| --- | --- | --- |
| Type | Normal | Standard “Normal” change |
| Category | [INFRA] Maintenance | Use the closest infrastructure category |
| Service | IN95 – Infrastructure Core (LATAM) | Select the appropriate service for your platform |
| Configuration Item (CI) | IN95 – Infrastructure Core (LATAM) | Or the CI required by your process |
| Environment | Production | Must be Production for this request |
| Priority | 4 – Low | Example from the provided CHG |
| Urgency | 3 – Low | Example from the provided CHG |
| Impact | 3 – Low | Example from the provided CHG |
| Risk | Moderate (overall) / Low (risk analysis) | Align with your assessment and governance |
| State | Evaluate / Pending approval | The change will wait for approvals before execution |

## 1.3 Short description (copy/paste template)

IBM Cloud - LATAM - Apigee - <Proxy name> proxy deployment - Production environment

# Step 2 – Complete the Planning tab

## 2.1 Description (copy/paste template)

We need to deploy <proxy name> proxy for Production.
This proxy is already deployed and validated on UAT on Hybrid Apigee.
This deployment concerns <country/partners> (e.g., Mexican partners).

## 2.2 Justification (copy/paste template)

<proxy name> proxy has been successfully tested on UAT; we now need a Production deployment.

## 2.3 Implementation plan (copy/paste template)

Deploy the proxy to Production and ensure the correct certificate/configuration is applied.
Note: the proxy may already be deployed on Prod but the <vendor> certificate may be missing and must be updated.

## 2.4 Risk and impact analysis (example content)

Impacted country: MX (adapt if needed)

Impacted systems: Apigee LATAM

Transversal infrastructure / service / application involved: YES

Impact on recovery solutions: NO

Application unavailability expected: NO

Restart required: NO

Data modification: NO

Risk level: LOW

Environment: PRODUCTION

## 2.5 Backout plan (attach + short summary)

Attach the Backout Plan document to the CHG and add a short summary such as:

If needed, revert to the previous stable setup (handled by the API First COE change team).

## 2.6 Test plan (attach + short summary)

Attach the Test Plan document to the CHG and add a short summary such as:

Verify the proxy is deployed in Production with the correct <vendor> certificate/configuration and validate basic end-to-end calls.

# Step 3 – Attach required documents

Attach the following documents to the CHG record:

Test Plan

Backout Plan

# Step 4 – Create Change Tasks (CTASK) for our context

## Important note about duplicated task

In the tasks list, a duplicated task may appear (for example, an extra first task that cannot be removed). Ignore it. In our context, we only rely on the two CTASK below.

## 4.1 CTASK #1 – Deployment task (our context)

| Field | Recommended value / example |
| --- | --- |
| Short description | IBM Cloud - LATAM - Apigee - <proxy name> proxy deployment - Production environment |
| Description | Proxy deployment (proxy notification + update <vendor> certificate if needed) |
| Task type | Implementation / Deployment |
| Assignment group | BNPP_CARDIF_API First COE_CH (or relevant group) |
| Planned start/end | Use the approved change window (deployment part) |

## 4.2 CTASK #2 – Test & validation task (our context)

| Field | Recommended value / example |
| --- | --- |
| Short description | IBM Cloud - LATAM - Apigee - <proxy name> proxy deployment - Production environment |
| Description | Test proxy deployment |
| Task type | Testing / Validation |
| Assignment group | BNPP_CARDIF_API First COE_CH (or relevant group) |
| Planned start/end | After the deployment task, within the same change window |

# Step 5 – Final checks before submitting for approval

CHG Type = Normal

Environment = Production

Description / Justification / Implementation plan completed

Risk & impact analysis completed

Test Plan attached

Backout Plan attached

(Our context) Two CTASK created: Deployment + Test/Validation

Duplicated task ignored