Procedure – Requesting a Production Deployment on Apigee Hybrid LATAM (via Change Request)

## 1. Purpose

This document describes how to request a Production deployment on Apigee Hybrid LATAM by creating an IT Change Request (CHG) in the IDP platform. It covers required information, attachments, Calendar/CAB scheduling, and (in our context) CTASK creation.

## 2. Scope

Target platform: Apigee Hybrid – LATAM

Environment: Production

Typical use case: deploy a proxy (and update vendor certificates if needed)

## 3. Prerequisites

Before creating the CHG, ensure you have:

The proxy name and target environment (Production).

Proof of successful UAT testing (or a reference to UAT validation).

Required documentation to attach:

Test Plan document

Backout Plan document

## 4. Access rights (LATAM requesters)

Note: Depending on governance and access rights, the CHG may need to be created by authorized LATAM requesters (“ayant droits”).

## 5. Create the Change Request (CHG)

### 5.1 Core fields (example values)

Fill the main CHG fields. For the reference example, use:

| Field | Example value |
| --- | --- |
| Type | Normal |
| Category | [INFRA] Maintenance |
| Environment | Production |
| Service | IN95 -- Infrastructure Core (LATAM) |
| Configuration Item (CI) | IN95 -- Infrastructure Core (LATAM) |

### 5.2 Short description (template)

Use the naming convention below:

IBM Cloud - LATAM - Apigee - <Proxy name> proxy deployment - Production environment

## 6. Fill the Planning information

### 6.1 Description (template)

We need to deploy <proxy name> proxy for Production.
This proxy is already deployed and validated on UAT on Hybrid Apigee.
This deployment concerns <country/partners> (e.g., Mexican partners).

### 6.2 Justification (template)

<proxy name> proxy has been successfully tested on UAT; we now need a Production deployment.

### 6.3 Implementation plan (template)

Deploy the proxy to Production and ensure the correct certificate/configuration is applied.
Note: the proxy may already be deployed on Prod but the <vendor> certificate may be missing and must be updated.

### 6.4 Risk & impact (example structure)

Impacted country: <country> (e.g., MX)

Impacted systems: Apigee LATAM

Transversal infrastructure/service/application involved: YES

Impact on recovery solutions: NO

Application unavailability expected: NO

Restart required: NO

Data modification: NO

Risk level: LOW

Environment: PRODUCTION

### 6.5 Attachments

Attach the following documents to the CHG:

Test Plan

Backout Plan

## 7. Fill the Calendar tab (CAB scheduling)

In the Calendar tab, you must enter the global start and end dates covering the entire operation (end-to-end), not only one task.

This overall window must include:

CTASK #1 (Deployment)

CTASK #2 (Test/Validation)

CTASK #3 (Verification / Monitoring)

Important: The change request is reviewed by the LATAM CAB (every Tuesday). The request can only be processed after CAB review/approval, so plan the global window accordingly.

Recommended:

Choose a planned window that gives enough lead time before the next Tuesday CAB.

Ensure planned start/end match the expected execution and verification timeline.

If the window must change, update the Calendar tab and notify stakeholders (see section 9).

## 8. CTASK creation (our context)

In our operational context, we create three (3) CTASK linked to the CHG to split execution, functional tests, and operational verification:

CTASK – Deployment: proxy deployment + certificate update if needed.

CTASK – Test/Validation: post-deployment functional checks.

CTASK – Verification (Ops / Monitoring): verification of correct availability and functioning of the proxy.

### 8.1 CTASK #1 — Deployment task (our context)

| Field | Recommended value / example |
| --- | --- |
| Short description | IBM Cloud - LATAM - Apigee - <proxy name> proxy deployment - Production environment |
| Description | Proxy deployment (proxy notification + update <vendor> certificate if needed) |
| Task type | Implementation / Deployment |
| Assignment group | <relevant group> (e.g., API First COE) |
| Configuration Item (CI) | IN95 -- Infrastructure Core (LATAM) |
| Planned start/end | Within the approved change window (and within the global Calendar window) |

### 8.2 CTASK #2 — Test & validation task (our context)

| Field | Recommended value / example |
| --- | --- |
| Short description | IBM Cloud - LATAM - Apigee - <proxy name> proxy deployment - Production environment |
| Description | Test proxy deployment |
| Task type | Testing / Validation |
| Assignment group | <relevant group> |
| Configuration Item (CI) | IN95 -- Infrastructure Core (LATAM) |
| Planned start/end | After deployment task, within the same global Calendar window |

### 8.3 CTASK #3 — Verification task (LATAM Monitoring 24x7)

| Field | Exact example value |
| --- | --- |
| Description | Verification of the correct availability and functioning of the proxy |
| Assignment group | BNPP_CARDIF_LATAM_SSC_MONITOREO_24x7 |
| Configuration Item (CI) | IN95 -- Infrastructure Core (LATAM) |
| Planned start/end | Typically after CTASK #2, within/just after the approved global Calendar window |

## 9. Who to inform / where to send the information

Once the CHG is created and the Calendar is filled, share the key information with the relevant stakeholders:

LATAM Change Management / CAB channel (as per local process).

Implementation team / assignment group (e.g., API First COE).

LATAM Monitoring team (Assignment group: BNPP_CARDIF_LATAM_SSC_MONITOREO_24x7).

Any impacted partner/application owners (if applicable).

Include in your message:

CHG number

Short description (proxy name)

Global planned window (start/end) from the Calendar tab

Link to the CHG record

Confirmation that Test Plan and Backout Plan are attached

Any special notes (e.g., certificate update required)

## 10. Reference example

You can use the following existing records as a reference:

CHG: CHG1225343

CTASK (Deployment): CTASK2850908

CTASK (Test/Validation): CTASK2850927

CTASK (Verification / Monitoring): CTASK2863986

## 11. Final checklist

CHG created (by LATAM authorized requester if needed).

Service and CI set to IN95 -- Infrastructure Core (LATAM).

Planning section completed (Description, Justification, Implementation plan, Risk & impact).

Test Plan attached.

Backout Plan attached.

Calendar tab filled with a global start/end window covering the entire operation (deployment + test + verification) and aligned with Tuesday CAB.

(Our context) Three CTASK created: Deployment + Test/Validation + Verification (BNPP_CARDIF_LATAM_SSC_MONITOREO_24x7).

Stakeholders informed (LATAM Change Management/CAB + implementers + Monitoring team).